## Slide 1
Digital
2024/25 Annual Plan Priorities
Improved Population Health
Improved Experience of Care
Improved Staff Experience
Improved Value
Trust Strategic Objective
Priority areas for the service
ICS Priorities
Unified Communications
Infrastructure
Integration of Patient Knows Best along with shared care record improvements
Transition to business as usual for 111 for Mental Health
All 7 Trusts live transition to business as usual for a Pan-London EMHA
Support the virtual ward, automation/RPA, KLEO and AI (ambient diction) pilots across the ICS
Migrate sites following Corporate WiFi schedule
National PSTN switch off
Crisis Line Merger
NEL 111 Migration
Enterprise Voice – Migrated sites to MS Teams in line with National PSTN switch
WiFi rollout
Virtual Desktop Implementation transition and go live
Cloud IaaS
Software-define wide-area network (SD-WAN) implementation
Defined workstreams / projects / programmes for 24-25
Capital Projects (Estates & Digital)
Virtual Environments (Doclan)
Digital and Estates Collaboration
Digital Task Force
Digital Spaces
RiO eObs (PILOT)
JAC/CMM 8.0 Upgrade (AES Encryption)
Hybrid Mail (IAPTUS, RiO, SystmOne, EMIS)
EBO implementation (AI Tool)
Digital and Clinical Systems

## Slide 2
Priority/ Key Objective | Where do we expect to be by... |  |  |  | What performance measures will be monitored? | What support is required to achieve this priority? | Accountable lead
 | Quarter 1 | Quarter 2 | Quarter 3 | Quarter 4 |  |  | 
SDWAN | Deliver HSCN and DIA HubSites AWS – Direct Connect Upgrade | Proof of Concept Sites and P1 sites | P1 & P2 sites | P2 & P3 sites | None identified | Capital funding Contracts Business and communications support Operations support | James Slaven
WiFi | Phase 1 – Inpatient sites | Phase 2 – Medium sized clinical sites | Phase 3 – small sizes clinical/admin sites | Phase 4 – remaining ELFT sites | End user questionnaires Coverage, speed, performance | Capital funding Contracts Business and communications support Operations support | James Slaven
VDI | AWS VDI Infrastructure | TT Kit installation TT VDI configuration and build | UAT Pilot Testing DR Planning | Transition Go Live | Monitor log in times Application responsiveness Session stability IOPS – Storage measurement Performance monitoring (physical and virtual) | Capital funding Contracts Business and communications support Operations support | James Slaven
DC | Premises readiness for all three sites Hardware received | TT Kit installation | Transition | Go Live | Downtime Storage equipment SolarWinds Cybersecurity monitoring | Capital funding Contracts Business support Operations support | James Slaven
Cloud IaaS | Design Phase Hardware received | TT Kit installation TT Cloud Configuration and Build | UAT Transition | Go Live | Replication monitoring Performance monitoring (physical and virtual) Upside/Downtime Service Level Performance | Capital funding Contracts Business support Operations support | James Slaven
Service Improvement | Planning and mobilisation | Design | Deployment | Deployment | Service improvement Benefits User Experience | Senior Management | Simon Fewer
Annual Plan – Infrastructure

## Slide 3
Priority/ Key Objective | Where do we expect to be by... |  |  |  | What performance measures will be monitored? | What support is required to achieve this priority? | Accountable lead
 | Quarter 1 | Quarter 2 | Quarter 3 | Quarter 4 |  |  | 
National PSTN Switch Off | VMBO2 circuits FEB-APR ceases and migration | VMB02 circuits SEPT planning | VMBO2 circuits SEPT ceases and migrations | BT circuits DEC 2025 planning | Impact from ceases End user experience Administration and financial viability | Enterprise Voice | Alison Naughton James Slaven
NHS WiFi | Configure & Go-Live DC 1 of 3 (Carter House or Alie Street) Migrate sites, following corporate WiFi schedule | Configure & Go-Live DC 2 of 3 (Carter House or Alie Street) Migrate sites, following corporate WiFi schedule | Configure & Go-Live DC 3 of 3 (Carter House or Alie Street) Migrate sites, following corporate WiFi schedule | Migrate sites following Corporate WiFi schedule | End user experience Comms and project administration Financial viability | Corporate WiFi DC Refresh | Simon Fewer James Slaven
WiFi Calling | Configure and go-live Migrate sites following corporate WiFi schedule | Migrate sites, following corporate WiFi schedule | Migrate sites, following corporate WiFi schedule | Migrate sites, following corporate WiFi schedule | End user experience Comms and project administration Finanvial viability | Corporate WiFi NHS WiFi | Alison Naughton
Crisis Line Merger | Onboard 3 crisis lines onto a single instance of CTalk Configuration and go-live | Live with merger crisis line | Live with merger crisis line | Live with merger crisis line | Financial viability Delivery of a more integrated model across East London Crisis service Standardised wait time across East London Crisis Service Reduced unit cost for telephony when implemented for the crisis services | WiFi calling NEL 111 Migration | Andrew Horobin
NEL 111 Migration | Onboard existing crisis lines and NEL 111 onto a single instance of CTalk 111 option 2 handover from LAS to NEL Configuration and go-live | Live with NEL 111 | Live with NEL 111 | Live with NEL 111 | Financial viability Delivery of a more integrated model across East London Crisis service Standardised wait time across NEL Reduced unit cost for telephony when procured/implemented crisis and 111 hub services | 111 for MH Crisis Lines Merger | Jamie Stafford
Enterprise Voice | Migrated sites to MS Teams in line with National PTSN switch off Business case signed off MS Teams pilot complete UCaaS Strategy chosen CCaaS Process and requirements mapped | Migrated sites to MS Teams in line with National PSTN switch off Site migrations CCaaS solution chosen and procurement underway Cease circuits and solutions on legacy sites | Migrated sites to MS Teams in line with National PSTN switch off CCaaS procured and rollout commenced | Migrated sites to MS Teams in line with National PSTN switch off Continuation of rollout of UCaaS Rollout of UCaas complete | Financial viability Agile approach from single UCaaS platform Improved service user experience from a standardised platform Predictable UC costs as fewer platforms Improved investment of N365 platform aiding collaboration between users, departments and patients | National PSTN switch-off SDWAN DC Migration VDI/VMWare | Simon Fewer James Slaven
Annual Plan – Unified Communications

## Slide 4
Priority/ Key Objective | Where do we expect to be by... |  |  |  | What performance measures will be monitored? | What support is required to achieve this priority? | Accountable lead
 | Quarter 1 | Quarter 2 | Quarter 3 | Quarter 4 |  |  | 
Communications Room + DC remediation (including UPS Replacement) | 3 x DCs completed Phase 2 remediation defined and underway | All quality and certification standards issued Phase 2 surveys completed, 6 communications rooms remediated | 6 Communications rooms remediated Maintenance contacts initiated 12 UPS's replaced | 6 Communications rooms remidiated Draft plans produced for 2025/26 | Delivery to schedule and budget | Networks UC Infrastructure | Mike Oliver
Capital Projects (Estates and Digital) BDU Projects | Priority project list agreed Projects started and delivered | Projects delivered | Projects delivered | Projects delivered | Delivery to schedule and budget | Networks UC Desktop Support | Mike Oliver
Virtual Environments (Doclan) | Additional 8 sites added to Doclan scope Surveys for Estates content | Addition of Estates content Additional 8 sites added to Doclan scope Training Delivery | Additional 8 sites added to Doclan scope Training delivery | Additional 8 sites added to Doclan scope | Delivery to schedule and budget Number of Digital & Estates staff training or re-trained | Networks Doclan Support escorting & access | Mike Oliver
Digital & Estates Collaboration | Master data alignment planning | Templates, master data management | Borough based digital data repository |  | Planned joint tasks vs. Actual tasks completed | Estates, staff PMO | Mike Oliver
Digital Task Force | DTF processes/SOPs Staff training Sites visited | Site visits Handover to BAU Operations |  |  | Issues or requests resolved Planned vs. Actual site visits | Networks Desktop Support, UC Digital Spaces | Mike Oliver
Annual Plan – Digital Spaces

## Slide 5
Priority/ Key Objective | Where do we expect to be by... |  |  |  | What performance measures will be monitored? | What support is required to achieve this priority? | Accountable lead
 | Quarter 1 | Quarter 2 | Quarter 3 | Quarter 4 |  |  | 
RiO eObs (PILOT) | Eobs on IOS Device POC | EOBS on IOS Devices wider rollout | EOBS optimisation and migration to new mobile device management solution for IOS devices |  | Patient safety can be achieved by timely identification and interventions to address the deterioration of patient conditions with appropriate care | Technical resource availability especially from the MDM team | Mark Bell
JAC/CMM 8.0 Upgrade (AES Encryption) | JAC CMM upgrade of 8.0 deployed |  |  | EMIS and JAC upgrade | Being able to reduce adverse drug errors and timely administration of medicines of the patients Being able to efficiently deliver care in the mental health and community services with the help of more up to date functionalities and secure EPR systems | Technical resource from the network, infrastructure team and Pharmacy colleagues such as system managers/support and champion users. Supplier availability is key | Lewis Pope/Anne Crozier
Hybrid Mail (IAPTUS, RiO, SystmOne, EMIS) | RiO data cleansing and letter deployment | EMIS data cleansing and letter deployment | Systmone data and cleansing and deployment | Optimise letters in IAPTUS, RiO, EMIS | Reduce the carbon footprint and enable transfer of care via digital correspondance methods quickly | Systems support team and technical resource team availability required Support availability is key | Sarah Barnett
EBO (AI Tool – R1-3 further phases) | Release 2 SCYPS referral form deployment and SMS functionality deployment | Release 3 DIALOG+ and other 5 forms go live |  |  | Improves accessibility standards for patients to our services and also reduce the DNAs It also helps to utilise the admin and clinical resource by apploying any pre-appointment procedures to be done by patients in their own time | Systems support team and supplier availability | Dave Pearson
Annual Plan – Digital and Clinical Systems

## Slide 6
Priority/ Key Objective | Where do we expect to be by... |  |  |  | What performance measures will be monitored? | What support is required to achieve this priority? | Accountable lead
 | Quarter 1 | Quarter 2 | Quarter 3 | Quarter 4 |  |  | 
Data Analytics to Siem – SOC | Data analytics stage | Data analytics testing | SIEM – Integration and testing | Security data optimisation | Reduction of false positives and increase threat & risk detection | Part National funding from NHS England (MTI) & Siem Capital Budget | Michael Loughlin
Cyber Improvement | Cyber Projects/ ISO27001 improvement | Cyber Projects/ ISO27001 improvement | Cyber Projects/ ISO27001 improvement | Cyber Projects/ ISO27001 improvement | Project metrics Cyber operational metrics | Capital funding | Michael Loughlin
Cloud AWS Security Tools | Set up | Pilot testing | Optimisation | Operational | Operational metrics | Capital funding | Michael Loughlin
Annual Penetration Testing/DSPT | Penetration testing – DSPT | Phishing testing | Phishing testing | Phishing testing | Pentest Report for DSPT and phishing results | Capital funding | Michael Loughlin
Annual Plan – Cybersecurity

## Slide 7
Priority/ Key Objective | Where do we expect to be by... |  |  |  | What performance measures will be monitored? | What support is required to achieve this priority? | Accountable lead
 | Quarter 1 | Quarter 2 | Quarter 3 | Quarter 4 |  |  | 
PKB | Discovery | Documents | Care Plans | Service level integration | PKB reporting – active users and functionality assesed | ICS transformation funding £230k | 
Shared Care Records Improvement | EMHA data to One London Comms Campaign | ELFT MH plans to OneLondon | ELFT community data to BCA record |  | Utilisation data | EMHA programme funding from FD BLMK ICS funding for TPP-TIE integration | 
ELFT/NELFT collaborative | 111 for MH integration | MH EPR procurement |  |  | Monthly review meetings – workstream reporting | Strategic support | 
Order Comms and Electronic reporting | TQuest requesting live in NEL | Result reporting in Trustwide RiO | Transition to BAU |  | Utilisation data and staff satisfaction | Trust capital for result reporting | 
111 for MH | Service optimisation | Data integration | Transition to BAU |  | National and Regional reporting metrics, staff satisfaction | MH IUC Capital funding | 
Pan-London EMHA | ELFT and NELFT live on V2 | Integration with Trust EPRs | Ongoing rollout across London | All 7 Trusts live Transition to BAU | Contract management through One London steering group | Corporate support from Finance and contracting OneLondon steering group | 
SMART API | Service real time use of RiO | Integration with SMART API | Transition to BAU |  | Successful deployment Utilisation data | Informatics support Clinical sustems Transformation team | 
DCF compliance | Detailed re-assessment | Action plan | Optimisation programme | Progress assessment | DCF and DMA criteria | FD Funding | 
National and Regional returns | DMA | Corporate services annual return | FD Y3 Funding application DTAC DHT Audit |  |  |  | 
Digital Partnering Hub and Horizon scanning | Collation of plan on a page of aspirational innovations |  |  | Mature relationships with both systems and regions |  |  | 
Virtual wards | Discovery | ICS strategy decision | Pilot | Review |  |  | 
Automation/RPA | Horizon scanning | Discovery | Pilot | Review |  |  | 
KLEO | PILOT REVIEW | Scaling |  |  |  |  | 
AI – Ambient Diction | Horizon scanning | Discovery | Pilot | Review |  |  | 
Annual Plan – ICS