## Slide 1: Estates, Facilities & Capital Development
2024/25 Annual Plan

## Slide 2
Impact Key
Primary
Secondary
Anchor and Marmot Trust Support
Place Based Care
Prioritisation of Investment schemes
Improved Sustainability
Quality Improvement Programme
Digital Spaces
Engineering and Infrastructure
Delivering Value
Improved Population Health
Improved Experience of Care
Improved Staff Experience
Improved Value
To improve the quality of life for all we serve
Annual Plan 24/25
Strategic Outcomes
Estates Objectives
Estates Programmes
Backlog Maintenance Programme - Reduced by 2.5% and 5% of Six Facet Survey Priority 1 (Most Urgent) jobs completed.
Social value in partnership with OCS to deliver staff, service users and population health projects to Marmot and Anchor principles.
Manage PLACE 2024, ensure completion of PLACE 2023 actions, and start a “Put Yourself In My Shoes” accessibility assessment.
Increase efficiency through space management and new premises.
Integrating estates decarb plan into backlog & capital plan leading to a 4% reduction in estates generated carbon footprint.
Produce and maintain a 5 to 10-year Capital Projects Pipeline & Prioritisation plan and align to new NHS reporting process.
5% utilities reduction and 35% recycling rate achieved across the Trust.
Improve and upgrade 2 green spaces to improve clinical care and staff/SU satisfaction.
Estates Dashboards for all directorate and boroughs to be in use including staffing metrics and digital links.
Compliance - A Programme of Improvement - Compliance Assurance to improve to 90% by 1st April 2025.
Improve soft service delivery, governance and assurance across the NHS Trusts and commercial partners we work with.
Hard FM Tender Project – Ensuring that appointment of Hard FM Supplier(s) by 1st April 2025. Back to Basics Review

## Slide 3
Priority/ Key Objective | Where do we expect to be by... |  |  |  | What performance measures will be monitored? | What are your sustainability/FV goals/measures? | What support is required to achieve this priority? | Accountable lead
 | 1st July | 1st October | 1st January | 1st April |  |  |  | 
Backlog Maintenance Programme | Identification of works to be completed based on risk, opportunities, cost, priority and property disposal status. | Tender and approvals. | Delivery of works. | Completion of works with relevant handover documentation / evidence. | Six Facet Survey data reduced by 2.5% and 5% of Six Facet Survey Priority 1 (Most Urgent) jobs completed. | Improvement in population health. Reduction in Back Log Maintenance and energy consumption. Improved Staff Experience. Improved Value. | Project Management support. External Subject Matter expert support. Sufficient funding to support reduction in backlog. | Assistant Director of Estates – Engineering and Infrastructure
Compliance - A Programme of Improvement | Compliance Gap Analysis Report completed (April). Compliance dashboard development. Tracker –81% | Compliance dashboard UAT. Tracker – 83% | Compliance dashboard launched. Tracker – 87% | Tracker – 90% | Compliance Assurance Tracker to be at 90% by 1st April 2025. | Improvements in Compliance levels in ELFT. Improvement in the ELFT environment. Improved Staff Experience. | Contractual and digital support. Hard FM Supplier support. Appropriate Hard FM resource. Sufficient funding. | Assistant Director of Estates – Engineering and Infrastructure
Hard FM Tender Project | Project Initiation Specification of Requirements completed. Tender released to Hard FM Market. | Invitation to Tender Supplier(s) day. Evaluation of Tender returns. | Contract Award Contract signed. Meetings with successful supplier(s). | Implement Contract Mobilisiation and demobilisation. Contract go live. | Appointment of Hard FM Supplier(s) by 1st April 2025. | Improvements in Compliance levels in ELFT. Improved Experience of Care. Improved Staff Experience. Improved Value. Back to basics when managing Estate issues. | Contractual support from property & contracts colleagues procurement colleagues. External Subject Matter expert support. Sufficient funding. | Assistant Director of Estates – Engineering and Infrastructure
Document Management Process – Ensuring that there is one version of the Truth | Collaborating with digital and estates colleagues to identify suitable product / location. | Product / location identified. Examples of documentation moved to suitable product / location. | User Acceptance Testing. Decision Matrix (Go / No Go), system improvements. | Full implementation with business case submitted as required. | Improvements in Estates document management. | Improved Value. Improvements in productivity. | Digital support. External Subject Matter expert support. | Assistant Director of Estates – Engineering and Infrastructure
Fire Safety Improvements | Identification of Fire Safety improvement works and supported project timeline. | Delivery of identified Fire Safety projects. | Delivery of identified projects. | Completion of identified projects with relevant handover documentation / evidence. | Documented evidence of Fire Safety Improvements. | Improvements in Compliance levels in ELFT. Improved Experience of Care. | Project Management support. Hard FM Supplier support. Appropriate budget to deliver works. | Assistant Director of Estates – Fire Safety
Engineering & Infrastructure (incl. Fire) – Expected Milestones

## Slide 4
Priority/ Key Objective | Where do we expect to be by... |  |  |  | What performance measures will be monitored? | What are your sustainability/FV goals/measures? | What support is required to achieve this priority? | Accountable lead
 | 1st July | 1st October | 1st January | 1st April |  |  |  | 
24/7 Vending Machines | Installed in 5 sites across Bedfordshire | Barts / HHFT./ CHP / GFM solutions in place | On-going | On-going | Machines will be in use. Staff feedback measures will be put in place to ensure they are well used. | Zero cost to the Trust. This is an NHSE requirement. | Project led by OCS and partner trusts. | Assistant Director of Estates – Facilities Management
Food Standards adhering to all guidelines and checks in place | Initial Gap analysis complete and sent to catering partners | Actions to close identified gaps to have commenced | On-going | All gas closed and annual assurance request sent again to catering partners | Gap analysis document reviewed and show gaps being closed. | There may be cost pressures here if gaps are identified. | Time, staff resource | Assistant Director of Estates – Facilities Management
Cleaning audit via tablet with environment audits | All Facilities Officers issued with tablets for audit sampling. | Environmental Audits on Audim. Carried out monthly at inpatients, 1/4ly at localities. | On-going | On-going | Statistics reviewed by Area FMs on Audim. | Better cleaning standards negates the need for ad hoc deep cleans charged to the Trust. Prevents rooms being taken out of use. | Support from the Facilities Team to embrace change. | Assistant Director of Estates – Facilities Management
Continue to develop the team and provide training | Quarterly Training event in July planned. 3 Team meetings to have taken place in each area. | Quarterly Training event in October planned. 3 Team meetings to have taken place in each area. | Quarterly Training event in January planned. 3 Team meetings to have taken place in each area. | Quarterly Training event in April planned. 3 Team meetings to have taken place in each area,. | Attendance and interaction from FOs and FMs at training, team meetings and site visits et al. | Increased staff retention. | Time to plan and engage at the sessions and meetings. | Assistant Director of Estates – Facilities Management
PLACE programme and actions closed | 70% of PLACE 2023 actions closed | 85% of PLACE 2023 actions closed and PLACE 2024 underway. | PLACE 2024 Action Log live document in use. | 70% of PLACE 2024 actions closed. | PLACE scores and action log statistics | Combined work orders lead to efficiencies and preventative works avoids reactive response, | Funding in the APM budget | Assistant Director of Estates – Facilities Management
EAG development | All EAGs (7) meeting covering the agreed areas. | Full engagement from Clinical, Estates and Contractors | Closure of action logs demonstrating a value from the meetings. | Ongoing | EAG Programme Board statistics. | Identifying priorities, preventing reactive callouts. Holding contractors to account. | Contractor, Clinical and Estates involvement. | AdAssistant Director of Estates – Facilities Management am Fahn
Facilities Management – Expected Milestones

## Slide 5
Priority/ Key Objective | Where do we expect to be by... |  |  |  | What performance measures will be monitored? | What are your sustainability/FV goals/measures? | What support is required to achieve this priority? | Accountable lead
 | 1st July | 1st October | 1st January | 1st April |  |  |  | 
PLACE | Training complete for service users and staff | 2024 PLACE to be underway | Data inputted and action plan made | Action plan complete and results received | Service user satisfaction surveys |  | Full support of the estate team including Adam Fahn, AFM’s and FO’s | Assistant Director of Estates – Facilities Management
PYIMS | Service user involved in planning with Access Able | Financial approval | Access able surveys started and front end of project in progress with other PPL’s | Primary Care areas complete | Service user satisfaction surveys |  | Abdul Sikdar and the wider PPL staff and other trust staff members | Assistant Director of Estates – Property & Contracts
EAG support | All EAG’s running smoothly including minutes / agendas and action plans appropriately being used | All non-capital projects over 3 months old to be complete | Review of trends and effectiveness | Issue annual EAG Board report | EAG Program Board |  | All AD sponsors, chairs of each EAG and FO’s | Assistant Director of Estates – Facilities Management
Food Committees | City and Hackney Food committee underway and running smoothly | Forensics and Newham food committees started | Tower Hamlets and Bedfordshire food committees started | All food committees running and feeding information into the NSG | Service user satisfaction surveys |  | Adam Fahn, Borough PPL’s, Borough directors | Assistant Director of Estates – Facilities Management
Estates Working Together Group | Continued involvement with service users | Continued involvement with service users | Continued involvement with service users | Continued involvement with service users | Service user satisfaction surveys |  | No further support. | Assistant Director of Estates – Facilities Management
People Participation – Expected Milestones

## Slide 6
Priority/ Key Objective | Where do we expect to be by... |  |  |  | What performance measures will be monitored? | What are your sustainability/FV goals/measures? | What support is required to achieve this priority? | Accountable lead
 | 1st July | 1st October | 1st January | 1st April |  |  |  | 
Integrating estates decarbonisation plan into backlog and capital plans | Plan scoped out | Joint projects commenced | Joint projects continued | Fully integrated process |  | Optimise estates funding and ensure effective delivery of joint priorities across estates | Support from capital and M&E management | Assistant Director’s of Estates –NZC & EI
Wholesale improvements and upgrades to BMS systems | BMS requirements threaded through new M&E Scope | Plan of works for upgrades completed | BMS improvements commenced | Phased plan for new FY created | Energy bureau data. Visibility of integrated BMS systems | Improve building efficiencies and reduce maintenance and utilities costs | Support from capital and M&E management | Assistant Director’s of Estates –NZC & EI
35% recycling rate | 30% | 32% | 34% | 35% | Contractor data provided by online portal | Reduction of emissions associated to burning domestic waste. Reduction ion costs | Waste matters continued support | Assistant Director of Estates – NZC & Sustainability
3% reduction in gas usage | 0.7% | 1.14% | 1.89% | 3% | Energy bureau data | Reduction in carbon emissions and cost related to energy provision | Support from estates optimisation team. Funding for energy efficiency improvements | Assistant Director of Estates – NZC & Sustainability
3% reduction in elec usage | 0.7% | 1.14% | 1.89% | 3% | Energy bureau data | Reduction in carbon emissions and cost related to energy provision | Support from estates optimisation team. Funding for energy efficiency improvements | Assistant Director of Estates – NZC & Sustainability
Clear annual reduction projection graphs for all areas of our footprint | Fully assessed with help of Greener NHS team | Graphs created | Graphs presented at FBIC | Utilised regularly | Assurance reports to FBIC and Estates Strategy Board | Clarity on targets and simplification of assurance will help inform which areas require attention | Support from Greener NHS and ICB's to assist with formulas and methodology | Assistant Director of Estates – NZC & Sustainability
2 green spaces | Funding identified | Sites chosen | Work commenced | Work completed and utilised by staff and SU's | Percentage of useable green spaces via master site spreadsheet | Reduction in medication potentially. Reduced staff absence due to improvements | Investment required and clinical buy in | Assistant Director of Estates – NZC & Sustainability
NZC & Sustainability – Expected Milestones

## Slide 7
Priority/ Key Objective | Where do we expect to be by... |  |  |  | What performance measures will be monitored? | What are your sustainability/FV goals/measures? | What support is required to achieve this priority? | Accountable lead
 | 1st July | 1st October | 1st January | 1st April |  |  |  | 
Create a Capital/Revenue project pipeline with a rolling 1-5-10-year visibility | Template approved | Current In-year plan complete and active | First draft of 25/26 plan available | Final draft of 25/26 plan agreed | Capital programme & pipeline to be reviewed monthly at CPSG level. | Improved project targeting and focus on linked Trust priorities | Finance team input Service Directors support Estates PMO Digital Teams input and co-production | Assistant Director of Estates – Capital Programmes & Delivery
Review and consolidate a project scoring matrix | Second draft circulated | Final scoring matrix approved | Scoring matrix activated | BAU | Application applied on each project. | More robust selection process to achieve higher returns of investment linked to Trust strategy. | Finance team input Service Directors support Estates PMO Digital Teams input and co-production | Assistant Director of Estates – Capital Programmes & Delivery
Implement Annual project reviews with service leads and Directors | Prepare and agree time-table | Set up review workshop dates with service directors. Issue current and draft pipelines. | Completed 85% of all service planning workshops and issued playbacks | Final draft of 25/26 plan agreed | Completion of annual service based planning workshops to review and develop schemes for inclusion in the capital Programme Pipeline. | Intelligent/informed link between capital pipeline and service directorates (clinical services) | Finance team input Service Directors support Estates PMO Digital Teams input and co-production | Assistant Director of Estates – Capital Programmes & Delivery
Prepare for the move to national NHS reporting of capital estates projects onto a cloud-based platform | Understand requirements and review reporting format against current ELFT processes. | 50% migration of projects onto cloud completed | 100% migration of projects onto cloud completed | Review and analyse data and make adjustments where necessary. | Identify national time-table and upload relevant submissions to the cloud following monthly CPSG’s | Improved reporting and benchmarking opportunity | Finance team input Service Directors support Estates PMO Digital Teams input and co-production | Assistant Director of Estates – Capital Programmes & Delivery
Create a pipeline of schemes to fit within national UEC funding opportunities | Identify parameters for potential schemes | Identify 4 suitable schemes for inclusion and regular review | Re-evaluate pipeline to ensure readiness. | Continue as part of BAU | Maintain and review a database of potential schemes on a monthly basis via CPSG | Effective and timely response to emerging funding and an increase success rate in securing patient experience enhancing opportunities. | Finance team input Service Directors support Estates PMO Digital Teams input and co-production BDU | Assistant Director of Estates – Capital Programmes & Delivery
Capital – Expected Milestones

## Slide 8
Priority/ Key Objective | Where do we expect to be by... |  |  |  | What performance measures will be monitored? | What are your sustainability/FV goals/measures? | What support is required to achieve this priority? | Accountable lead
 | 1st July | 1st October | 1st January | 1st April |  |  |  | 
Premises Assurance Model (PAM) | Completion of Self-Assessment Questionnaires, Action Tracker, Costed Plans and Report | Submission to NHS England | Review submitted data and develop new action plan and costed plans ahead of 2025 submission | PAM Submission window opens. | PAM user groups | Priorities investment decisions in order to raise standards. | Support from Estates Senior Leadership Team, Health & Safety and Clinical Leads. | Assistant Director of Estates –Property & Contracts
Individual Service Dashboards | Complete 40% of dashboards and conduct quarterly dashboard review meetings for those services. | Complete 60% of dashboards and conduct quarterly dashboard review meetings for those services | Complete 80% of dashboards and conduct quarterly dashboard review meetings for those services | Complete 100% of dashboards and conduct quarterly dashboard review meetings for those services | Property Terrier Helpdesk/PMO data | Improved value of Estate. | Estates Helpdesk and PMO Team | Assistant Director of Estates –Property & Contracts
Lease Regularistion Programme | Review leases, property contracts and other property agreements. | Regularise 40% of undocumented leases and other temporary property agreements | Regularise 60% of undocumented leases and other temporary property agreements | Regularise 90% of undocumented leases and other temporary agreements | Property Terrier Monthly Property Report Premises Assurance Model Lease reports to CPSG | Improved value and reduction in occupancy risk. | Legal support, surveyors, District Valuer and ICB | Assistant Director of Estates –Property & Contracts
Property Data Review Programme | Identification of property data for review, electronic storing and archiving to ensure ownership of data. | Obtain quotes from legal for retrieving and archiving legal property data including leases. | 50% of hard copy files to be archived and stored electronically and data to be recorded internally. | 100% of hard copy files to be archived and stored Electronically and data to be recorded internally. | Property Terrier Assurance Reports to Estates Strategy Board | Improved use, efficiency and utilisation of space. | Legal, Digital and PMO support | Assistant Director of Estates –Property & Contracts
Space Management | Completion of draft space management policy | Send draft policy to relevant leads for comments and input | Final draft of policy to be completed. | Ratification/ Approval of policy / recruitment of space manger subject to approval. | Space management, utilisation and efficiency Room booking data | Optimise use and improve building utilisation. | Support from Estates Senior Leadership Team | Assistant Director of Estates –Property & Contracts
Property & Contracts – Expected Milestones